# Updated Project Proposal

Github repository link: https://github.com/haplr/Web-Programming-Final-Project.git

### Project Description

Use this section to introduce your project at a high level. What does your web application do? Who will use it?

Our web application is a recommendation and library platform designed to help users discover, organize, and track movies and shows. At its core, the application allows users to browse a large collection of movies and shows, explore actor and film information, and maintain a personalized watch list to keep track of what they’re currently watching, planning to watch, or have completed.

The platform also provides recommendations based on trending titles and user activity, helping users find new movies and shows that match their interests. Users can search for specific titles, actors, or genres. Users can follow others’ watch lists.

The targeted audience of this web application is anyone who watches movies, from casual viewers looking for something new to watch, to film enthusiasts interested in exploring cast lists, reviews, and related media.

-> Update: Since we don’t have a database and are manually creating one using JSON, we decided to focus only on Movies and not TV Shows because we would need to account for each episode, which would make the process more complicated.

### Background and Motivation

Movies and TV shows have been a premier form of entertainment for people around the world for many years, including us. For our group, and many others like us, the watching and discussion of movies and TV shows is much more than just casual entertainment. It is a hobby that can spark meaningful dialogue, assist in building lasting connections between people, and create invaluable shared experiences for viewers.

However, we agree that it is a relatively common experience for people to be frequently recommended new movies and shows by friends, family, or peers, and as they continue to consume more content as time goes on, it becomes increasingly difficult to keep track of what has already been watched and what they plan to watch in the future. This lack of organization can be very irritating, especially when trying to remember a recommendation from someone or find a new movie or TV show in a genre that you have consumed a lot of. This frustration experienced by all three of us was the primary reason for us pursuing this particular project idea.

Our goal is to apply the HTML and CSS skills we have begun to develop, along with the JavaScript and database skills we will learn as the course continues, to build a webpage that serves as a centralized hub for movie and TV enjoyers across the world. The platform will allow users to track watched and unwatched content through customizable lists, rate movies and shows, and receive recommendations for new shows and movies to watch.

Beyond our personal interest in movies and TV, this project provides us with an opportunity to gain hands-on experience with front-end development tools like HTML and CSS, data management tools like MongoDB or SQL, and implementing interactive features with JavaScript. Because this project idea will allow us to create a webpage we can use in our everyday lives to remedy a real issue we all face and strengthen our web development skills, it will help sustain our motivation throughout the semester.

-> Update: To reflect the course adjustments, our project will now focus on front‑end development using HTML, CSS, and implementing interactive features with JavaScript. Instead of working with a full database system, we will simulate it using JSON. This will allow us to practice creating, reading, and writing data through JavaScript, giving us experience with basic data handling even without using a database like MongoDB.

### Wireframes and Prototyping

All Prototype images are attached in the README.md file on our groups GitHub Repository.

### Description of Wireframes/Prototypes

Describe the prototypes you sketched in the previous section. Also, use this section to describe any discussions you had with your group members during this design process.

- Navigation: Contains buttons that direct to the following pages

  - Account/Login

  - Logout

  - Watchlist

- Login Page: The user will be able to sign into their account with a username and password. (The user will be shown links to the Registration)

- Registration Page: The user will be able to create a new account with a unique username and a strong password.

- Forgot Password Page: The user will be able to recover their account via the email they registered with. The user will receive an email with instructions to recover their account.

- Home Page: The user will be able to do the following:

  - Search for Movies, Actors (and optional feature: another user).

  - Movie/TV show recommendations based on favorite movies and actors.

  - View popular/trending tv shows (optional feature)

  - View popular/trending actors (optional feature)

- Account Page: The user will be able to do the following:

  - View account settings

  - View followers list (optional feature)

- Movie Info Page: Shows details about a Movie/TV show and the list of actors in the movie.

- People Info Page: Shows details about an actor, along with a list of movies they starred in.

- Watch List Page: Shows the user a list of movies they saved and its status (watched, currently watching, etc.)

- Person List Page: Shows the user a list of people that they favorited.

### Must-Have Features

Some must have features we will have in our project will be as follows:

- Search Bar to look up movies and actors

- Save Movies / TV shows to watchlist

- Movie / TV show recommendations (Moved to the optional features)

- Favorite People List Page

- Favorite Movie / TV show List Page

- Account Page

- Login & signup

- Forgot / reset password

- Delete Account

- Navigation section

- Movie Info Page

- People Info Page

- Reset watchlist (Removed from the optional features)

Since we are simulating a database using JSON, we will manually create a set of sample data, including 10 movie objects and 20 actor–director objects. These amounts would be sufficient for the final submission, and we can add more entries later if needed. We may later integrate the OMDb API once we’ve familiarized ourselves with GET requests.

### Optional Features

Some optional features we may include in our project will be as follows:

- Reset watchlist (Moved to the must-have features)

- Custom primary watchlist page colors

- Provide links streaming services that you watch the movie on

- Write reviews for Movies and Actors that other users can view

- Provide links to movie trailers

- Movie Recommendations (removed from must-have features)

  - This will be an optional feature because we want to make sure we allocate enough time to finish the must‑have features first. At the moment, we have a limited amount of manually created JSON data, so a recommendation system may not be meaningful with such a small dataset. However, if we go forward with the OMDb API, the algorithm we would use to recommend a movie would be as follows:

    - If the user has no entries in either their watchlist or person list, the recommendation will be randomly selected from a set of the top 10 most trending movies.

    - If that is not the case, we will select random movies from the user’s watchlist, then either take the top movies with the same genres or the actors involved, and randomly pick the movies from that pool.

- User remove an individual movie from watchlist

- User remove a person from people list

- Search bar - look up another user

- Reset individual watchlist entries

- Forgot password (Removed from the must-have features)

- Follow users

- Comments

### Project Schedule

| Modules | Tasks | Member(s) | Due date... |
| --- | --- | --- | --- |
| Front-End | Implement HTML and CSS for home, account, watchlist, movie info, actor info, login, signup, forgot password pages | Ralph Nate Ula | Friday, March 27 |
|  | Implement functionality to User-interactive elements. |  | Friday, April 3 |
|  | Implement User Auth to required functionalities TBA |  | Friday, April 10 |
|  | Add optional/ideal ideas |  | Friday, April 17 |
| Back-End? | TBA | Ralph Nate | Friday, March 6 |
|  | TBA |  | Friday, March 20 |
|  | TBA |  | Friday, April 3 |
|  | Add optional/ideal ideas |  | Friday, April 17 |
| Database | Find non-copyrighted movies for data | Ralph Ula | Friday, March 23 |
|  | Create a dataset with JSON using the data found above |  | Friday, March 27 |
|  | TBA |  | Friday, April 3 |
|  | Add optional/ideal ideas |  | Friday, April 17 |
|  | Final Project Submission & Walkthrough Video |  | Friday, May 1 |

-> Update: The timeline and some tasks have been updated to reflect the project changes and progress.

# Design Process

What we implemented so far + feature description:

- We created the basic HTML structure for these pages: account, index, login, movie-info, person-info, person-list, register, and watch-list.

  - We added some styling to the index page but still need to work on the rest.

- We created sample JSON data for: account (2 users), movie (10 movies), and people (1 person)

- We fetched data from account.json to implement a simple login feature.

  - If the account is not registered, or username and password don’t match an entry in the JSON file, a message will appear indicating that the input username or password is invalid

  - If the account is registered and the credentials are correct, the user will be redirected to the home page.

  - We still need to learn how to handle user authorization appropriately

  - Right now, we manually created the user and compare the input username and password to the values in account.json. This means we have a basic login working.

- Register feature.

  - Expectation: This page requests the user to enter a username, password, and confirm password. If the username already exists or the password and confirms password do not match, then the user will get an error. Otherwise, the user’s information will be added to the JSON file, and they will be directed to the login page.

  - We still need to figure out how to write to the JSON file to complete this feature.

- We fetched data from movie.json to display on the watchlist page using JavaScript.

  - Currently, every movie in the JSON file appears on the watchlist page. This was mainly to test whether we could successfully retrieve data from a JSON file and render it on the website. Eventually, only the movies that the user has favorited should appear on this page.

Challenges:

- JSON

  - We initially didn’t know how to properly name JSON keys. At first, we named the keys the way we would name things in English, but we later realized they needed to follow variable‑naming conventions so they could be accessed easily in JavaScript. So, we had to go back and rename many keys in our JSON file.

  - We also had to find non‑copyrighted movies for our project to avoid copyright issues. Gathering the information and manually entering everything into the JSON file has been tedious, though seeing them displayed on HTML was rewarding.

- HTML

  - We need to make sure our HTML is semantic and well‑organized so that it’s easier to style and easier to retrieve elements through JavaScript. We expect to go back-and-forth with the HTML pages as we develop our CSS and JavaScript.

- CSS

  - We are still deciding how we want to style the site, and we’ve mostly been focusing on getting the basic HTML structure done first. Since styling affects user experience, we expect to spend more time thinking through and implementing the design later. We also need to be intentional with tags, classes, and IDs so that our JavaScript can interact with the elements easily.

  - Some of the features we currently have (e.g. invalid credentials in log-in page), their CSS is borrowed from homework1’s CSS. We will work on them later after the features function properly.

We are still basing most of our HTML structure on the original prototype. But the index page layout has changed slightly because we’ve been experimenting with different arrangements to see what looks best visually. The other differences would be moving must-have features (e.g. followers, authentication, forgot‑password) to optional and vice versa.

We decided to make some features optional because we either will not learn to do so in class (e.g. authentication), or they would require more time than we can realistically allocate. Since our priority is completing the core functionality of the project (movie library), we shifted these features to optional to make sure we have enough time to finish the main functionalities well.